# Weekly Report — Daniel Harrington, Dev Support

Projects: WTVAudioWizard, Music Cue Sheet UXP plugin

Period: Mon Sep 21 – Sep 25, 2026

## Summary

The week moved from new features to hardening and a simpler panel. Monday shipped per-clip handles, a standalone Extract ambience step and per-project presets. Tuesday fixed a Premiere 26.5.1 regression that broke clip gain changes in two places, and moved Fix a pop and Enhance low end fully into the panel. Wednesday produced a portable GPU benchmark kit and a first RTX 5080 result. Thursday fixed a Mac issue in WTVAudioWizard and repaired Audio Network lookups in the Music Cue Sheet plugin (v1.3.1).

Friday was the v0.8.1 release. It added Unmute and Select muted, fixed mono clips in Add clean tracks, and made Fix a pop work on any clip. The Main tab went from three step buttons to one Clean Dialogue button, and music ducking and normalizing became a single action. Custom presets were added, and an audit traced and fixed files that had been silently reverting. The Music Cue Sheet plugin was handed to Rami for testing.

## Monday, Sep 21

- Fix a pop — made standalone (previously required an applied Clean dialogue batch to be enabled); reworked again to require one selected clip on the timeline, with the playhead only marking the pop’s position inside it.

- Options panel layout regression — the Clean dialogue checkbox grid was silently dropping controls because CSS display:grid doesn’t render reliably in Premiere’s UXP webview; converted to flexbox rows, then fixed a second time after a later change reintroduced the same regression. Documented the underlying quirk for future reference.

- Options › Clean dialogue — compacted into a two-column layout; moved long inline explanations into hover tooltips.

- Locked-file fix — resolved a “resource busy or locked” failure when re-cleaning a clip already placed on the timeline (Windows won’t overwrite a WAV that Premiere has open); added a fallback naming scheme and manifest-based reuse lookup.

- Ambience extraction hardening — overlap-aware destination lanes, stricter pre- and post-insertion verification, and a dedicated ambience-only mode for the standalone step so it no longer inherits raw-mixture-driven ducking behavior.

- UXP quirks reference — consolidated every Premiere UXP host quirk found on this project so far (stale handles, unreliable sequence listing, tick-string comparisons, frame-grid snapping, export misfires, panel layout regressions) into one document, linked from the handoff.

- Optional per-clip handles — researched feasibility, implemented, then live-debugged through three rounds of fixes (frame-grid snapping, coupled trim semantics on adjacent clips, off-grid clip tolerance) before confirming it works on a real clip.

- Extract ambience — split out into its own standalone panel step, independent of the Clean dialogue pipeline, so it can run on any selected clips without going through the full workflow.

- Mixed batches grouped by model — a 156-clip batch was loading the dialogue and separation models back and forth; the service now runs all dialogue cleanup first and then separation, so each model loads once. Both still get the same raw audio and the final mix is unchanged.

- Panel UI cleanup — replaced the “?” popover help buttons across the panel with native hover tooltips on every control; removed the Model mix slider and Update mix button (neural cleanup now always runs at full wet), and the Mix on timeline option.

- Stale panel report — investigated a report of the panel not reflecting recent code changes after a reload; not root-caused, left open with next steps.

- AV-CASS evaluation — reviewed the published benchmark comparing AV-CASS against Bandit (the model already in use) and other baselines (DAVIS-Flow, MRX); decided not to pursue it and removed the now-dead selector and service code.

- Presets per project type — added Promo/Action, Interview, and Camcorder presets (Camcorder default) with a dropdown in the panel header; each preset remembers its own settings independently and persists across reopening the plugin.

- Preset reset controls — renamed the reset buttons to make clear each resets only the active preset; added a collapsible “Changed from defaults” list showing exactly which settings on the active preset have been customized.

- Batch progress and time estimates — added phase, completed/total clip count, elapsed time, and an approximate time-remaining estimate to Prepare exports and Clean audio.

## Tuesday, Sep 22

- Premiere 26.5.1 gain regression (Add clean tracks) — diagnosed live with UXP Developer Tools: this Premiere version rejects a parameter change that is built before the edit that applies it (“The script object is no longer valid”). Fixed the clip-gain code to build it inside the edit, and made the tests reproduce the host’s behaviour.

- Same regression in Normalize music levels — found from a live error report (0 of 21 clips completed); fixed with the same pattern, plus a regression test.

- Fix a pop and Enhance low end moved into the panel — both now run entirely in the panel (pure JavaScript WAV reading/writing and DSP), with no round trip to the local service. Removes a service dependency and is a step toward Mac support.

- Fix a pop inside a nested sequence — fixed “Could not identify the pop-fix render sequence”: Premiere doesn’t list a nested sequence’s copy while it’s active, so the scratch copy is now found another way.

- Small checks — trimmed the connection hint to “Connect for dialogue cleanup.”; confirmed MossFormer2 is still fully integrated as a model option.

## Wednesday, Sep 23

- GAP-URGENet GPU benchmark kit — a self-contained folder for testing other machines: checks the GPU and driver, downloads and hash-checks the model weights (about 2.34 GB), sets up a matching CUDA build of PyTorch, then measures VRAM and speed and saves a JSON report.

- First result (RTX 5080, 16 GB) — the model peaks at about 4.7 GB allocated / 9.9 GB reserved VRAM. A 10-second stereo clip took 16.9 s cold (4.8 s of that loading the model) and 2.8 s warm, about 3.5× faster than real time.

- Options › Presets — the new preset controls moved into a collapsible section, collapsed by default.

- Remote-service readiness — design notes for eventually moving the 127.0.0.1 service to a remote server: the current local-only URL restriction, making HTTPS mandatory for the access token, and which features could stay local.

## Thursday, Sep 24

Music Cue Sheet plugin testing on Mac

- Audio Network lookups failed — traced the failure to the search page’s cookie-dependent redirect. Added credentials: “include” to that request and bumped the plugin to v1.3.1.

- Testing completed — the connection test passed, and a real timeline scan resolved all 7 music cues from Audio Network with zero errors. The debug logger checks and new lookup regression tests also passed.

- Mac issue fixed. (Panel drawing issues, connectivity issues specific to Mac)

## Friday, Sep 25

WTVAudioWizard

- Unmute and Select muted — new buttons. Unmute removes the −96 dB Amplify that Clean dialogue uses to silence a raw clip; Select muted selects every clip muted this way across the whole sequence, since they’re otherwise hard to spot. A crash in Select muted (“A nullptr was dereferenced”) was found in live testing and fixed the same day.

- Unlinking investigated — confirmed Premiere’s API has no way to unlink audio from video, so muting stays Amplify-based (disabling a linked audio clip would also disable its video).

- Mono clips in Add clean tracks — failed on mono raw clips because Amplify’s gain control is named “Gain” there, not Left/Right. Fixed using the real parameter list reported by the live error; Unmute and Select muted share the fix.

- Fix a pop — enabled by default and works on any selected clip, with no connection or Clean dialogue batch needed.

- Verify loudness — removed render reuse: Premiere’s API can’t see solo or track-mixer state, so a rerun after un-soloing tracks reused the soloed render. Every run now renders fresh.

- Main tab simplified (v0.8.1) — one Clean Dialogue button replaces the three step buttons; it resumes where it left off and now also works in full-sequence mode. Conform & duck music (now green) also normalizes music levels, replacing the separate Normalize button. Step numbers dropped, Enhance low end hidden for now, and the destination-folder button gets a folder icon.

- Presets — new Natural (MossFormer) preset; users can now save their own named presets from the current settings, and delete them.

- Regression audit — several files had quietly gone back to older versions. Traced to the cloud assistant’s save-back occasionally writing an earlier copy (not UXP Developer Tool); every write is now checked byte-for-byte after saving. Restored a lost regression test and corrected out-of-date tests; the full JavaScript suite (320 tests) passes on the files on disk.

- UXP quirks reference — added three newly found host behaviours: Amplify’s mono/stereo parameter layout, track mixer state being invisible to the API, and the timeline-selection object only being valid inside its callback.

Music Cue Sheet plugin

- Handed off to Rami — the v1.3.1 plugin went to Rami for testing.